IPU migration handover document
23rd May 2019

Items still to do are marked like this.
Scripts
Composer and migrate script are organised and retained in the web/sereno/script directory.
PHP scripts were w ritten and retained for exporting data from Drupal 7 and subsequently importing to Drupal 8 by building a set of arrays. Ran through the Devel php interface.
D7 export scripts – field collection data
The export of data from Drupal 7 field collections was achieved via a set of scripts in web/sereno/script/d7_export (to run in D7 site).
None of these scripts write to the database, but create data arrays that can be copied and pasted into D8’s scripts (see below), and used to import content.
D8 import scripts – field data for paragraphs
The import of data from Drupal 8 paragraphs was achieved via a set of scripts in web/sereno/script/d8_import.
Content type	Paragraph	D8 Script/Status
Publication	field_publication_document	CONTENT IMPORTED / import_arrays_from_d7_publication.php / ‘field_language’ is held in a separate field is has been imported / eg http://go7.biscay.net/content/world-e-parliament-report-2016
Basic page	field_related_content	CONTENT IMPORTED / import_arrays_from_d7_basic_page_field_related_content.php / Node links point to language-specific content, which displays in correct translated version of node.
	field_related_documents	CONTENT IMPORTED / import_arrays_from_d7_basic_page_field_related_content.php / Node links point to language-specific content, which displays in correct translated version of node.
	field_sections	EN CONTENT IMPORTED / D7 – export_data_all_ctypes_field_sections.php / NB this export script delibarately only pick up ‘en’ content (see line 28 of script). / D8 – import_arrays_from_d7_diff_ctypes_field_sections.php / To translate the sections, the next step would be to run an export for each remaining languages one by one, and then import – but rather than creating the paragraphs, we need to update the existing paragraph fields with the alternative translation material.
Page	field_sections	As above
Section page	field_sections	As above
Events ipu_events	field_event_sub_page	EN CONTENT IMPORTED / import_arrays_from_d7_ipu_event_field_event_sub_page.php / In D7 ipu_events, the same content in different languages was held on different node ids. Migration to D8 consolidated the nodes, with fields being translated rather than entire node entities. So while the non-paragraph content migrated successfully, moving the paragraphs across was only successful for en content. Content in other languages had different node ids, which weren’t found in D8 so were not imported. / Efforts to translate the material are noted below this table *
	field_ipu_event_section	Work on this was backed out since it now needs to point to the existing sections imported which will be language-enabled.
	field_ipu_event_session_type	EN CONTENT IMPORTED / import_arrays_from_d7_ipu_event_field_session_type.php / Other translations required
	field_ipu_event_sessions	field_ipu_event_document_widget not populated since lookup is required. Import written, but not run due to widget reference.
	field_ipu_event_sponsors	CONTENT IMPORTED / ...event_sponsors.php / No translated material required.
	field_ipu_event_right_menu	EN CONTENT IMPORTED / Other translations required

* Translating ipu_event_sub_page
The file import_arrays_from_d7_ipu_event_field_event_sub_page.TRANSLATIONS.php was an attempt to bring in the multi-lingual material to this nesting of paragraphs in D8. In uses an array $translation_mappings to catch content arriving from different languages and save it to a new paragraph. However, this was backed out since, while it created the paragraphs and attached them to the node, the paragraphs were simply listed on its parent. This is because translations need to happen at field level rather than node level.
Work needs to be done to move translated content into these nested paragraphs.
Other scripts
Scripts beginning ‘glue...’ have been used to map the levels of ipu_events paragraphs to one another through the nestings. Two fields are retained:-
* original_fc_id – this is the field collection item_id carried over from D7 for this entity
* fc_original_reference – this is a multi-value field. This points out to the ‘foreign key’ field in the next item(s) in the nest. This was used to join together the layers: see the ‘glue...’ scripts for more details.
Views
D8 - ‘paragraph_listings’ has a number of displays to show content of paragraphs in the nestings
D7 - ‘vbo_field_collections_english’ lists content of field collections. Exported and saved in the ‘scripts’ directory
Migrating fields where no equivalent module exists in D8
Views field and partial date fields cannot come over to D8 ‘as is’. The Views field has been migrated and saved in fields adjacent to the empty D8 views widget.
An example for an export for partial date is ‘export_end_of_mandate_date.php’. The import is not written, but will match the nodes with the output from this D7 script to import to D8.
Tasks
In the paragraph ‘field_ipu_event_document_widget’ there is a reference field called ‘Document References’ (field_ipu_event_document_r). This points to event documents, but needs to be updated to point to the new paragraph ids. The field ‘field_fc_original_event_document’ holds the field collection ids, which can be used in the lookup to find those documents and save references to them here correctly.

‘outcomes’ field?